## Slide 1: Lake county trails Update Current Projects
February 2023
Gallus Quigley – Recreation Coordinator – Trails

## Slide 2: OVERVIEW
Trails Master Plan
  2008 Created & Adopted
  2018 Updated & Adopted
  June 2022 Physical Map Updated
  Interactive Map Updated Regularly

## Slide 3: OVERVIEW
  Regional Trail Network
  River to the Hills Trail
  Wekiva Regional Trail
  Coast to Coast Trail
  Lake Ridge Trail

## Slide 4: Current projects
Hancock Trail –Segment 5
  2.0 Miles Under Construction
  Completion 2024
  Completes Lake Apopka Loop (Lake)
Green Mountain Scenic Overlook & Trailhead
County Road 561A
Lake Apopka Loop Trail

## Slide 5: Current projects
Wekiva Trail –Segment 2
  ROW In-progress
  2.5 Miles
  0.4 Miles Built with ELSCC
  Construction Funded in 2024
Sorrento Ave.
Hojin St.
East Lake Sports & Community Complex

## Slide 6: Current projects
Wekiva Trail –Segment 1
  Design-Engineering In-progress
  5.4 Miles
Sorrento Ave.
Tremain St.

## Slide 7: Current projects
Wekiva Trail –Segment 5
  PD&E In-progress
  5.3 Miles
Tremain St.
Wooton Park
Wekiva Segment 1
Tav-Lee Trail
(Existing)

## Slide 8: Current projects
South Lake Trail Segment 3B
  ROW in progress - FDOT
  1.8 Miles
  Coast to Coast
2nd Ave.
Silver Eagle Rd.
South Lake Trail Segment 3C
South Lake Trail Segment 3A
(Existing)

## Slide 9: Current projects
South Lake Trail Segment 4
  Design -Engineering Complete (FDOT)
  FDOT Funding for ROW and Construction
  5.6 Miles
  Coast to Coast
Villa City Rd.
Van Fleet State Trail
Segment 3C

## Slide 10: Current projects
Wellness Way Sector Plan
  Multiple Trails
  Bike-Ped Friendly Development
Lake Needham Trail (SR 516) - Engineering
Lake Ridge Trail (US 27) - Various
Wellness Way Trail – Design- Engineering
Flat Lake Trail (CR 455) – Design-Engineering
5 Mile Running Trail - Planned

## Slide 11: Current projects
E. Collin St./CR 450
North Lake Trail–Segment 3
  PD&E In-progress
  16 Miles
  Collins St. to CR 42 Design
  2.0 Miles
CR 42
A
B
C
SR 40
Black Bear Scenic Trail – Heart of Florida Loop

## Slide 12: Current projects
Citrus Grove Trail–Segment 2
  Awaiting Construction 2023
  0.7 Miles
Citrus Grove Trail Segment 1 (Existing)
Grass Lake Rd.
Citrus Grove Trail Segment 3 (Existing)

## Slide 13: Current projects
Citrus Grove Trail–Segment 4B-C
  Construction Underway 4B
  Engineer Complete 4C
  1.5 Miles
Citrus Grove Trail Segment 3 & 4A (Existing)
Citrus Grove Trail Segment 4B &C

## Slide 14: Current Projects
Blackstill Lake Trail–Segment 1
  Construction Underway
  0.8 Miles
Realigned Blackstill Lake Trail Segment 1 – Developer Built
Existing Old Blackstill Lake Trail
Citrus Grove Trail 4C

## Slide 15: QUESTIONS
Gallus Quigley – Recreation Coordinator – Trails
gallus.quigley@lakecountyfl.gov